## Slide 1: Executive Summary
Key Accomplishments This Week | Key Focus Areas Next Week
Engineering: Shop Drawings : Air Dome Mechanical Equipment Outline & Details Shop Drawings for Qassim & Tabuk are Submitted LIGHTING POLES Single Line Diagram & LAYOUT Shop Drawings for Qassim & Tabuk Are Submitted Material Submittal : Material submitted for Pre-Cast concrete site furniture. Booster pump from WILO from (Pumping Technology CO) at (Qassim-HAIL-Tabuk) are Submitted. Material Submitted for Panel Boards for AIR DOME (Qassim-Tabuk) | Engineering: Shop Drawing Preparation for Air Dome Shop Drawing Preparation for Electrical Work Shop Drawing Preparation for Mechanical Work Shop Drawing Preparation for Architectural Work
Construction: Pouring of Stamped Concrete Curbstone Installation Steel Poles Installation for fence Backfilling in Irrigation Network Asphalt Work Waterproofing the raft foundation for the glass facade & toilet area Compaction & Levelling | Construction: Compaction & Levelling Asphalt Work Curbstone installation Fence Installation Pouring of Stamped Concrete